## Slide 1: Platform Roadmap 2027

## Slide 2: Where we are today
Three regions live with ninety-nine point nine percent availability
Median API latency down by thirty percent year over year
Self-service onboarding now takes under ten minutes
Support backlog cleared for the first time since launch

## Slide 3: Priorities for next year
Multi-region failover with automatic traffic shifting
Fine-grained access policies for every workspace
Usage-based billing with transparent cost alerts
Public status page and incident timeline

## Slide 4: Investment plan
Area | Budget | Headcount | Quarter
Reliability | 450 | 6 | Q1
Security | 380 | 4 | Q2
Billing | 220 | 3 | Q2
Developer tools | 150 |  | Q3

## Slide 5: Risks and mitigations
Vendor lock-in for the managed queue service, mitigated by an abstraction layer
Hiring delays for security engineers, mitigated by contractor capacity
Regulatory change in data residency, tracked by the legal working group

## Slide 6: Next steps
Approve the budget table before the end of the month
Publish the detailed plan on the roadmap site
Schedule quarterly reviews with each area owner